SPRINT REPORT – CMPS183- WEB APPLICATIONS

HEADING: Sprint Two Plan, Ezrecipe, team Ezrecipe, 2/04/16 completion date: 2/21/16

GOAL: As a user I want to be able to select/input ingredients so that I may get at least one recipe.

Task Listing:

User Story 2: As a user I want to be able to Select ingredients and be able to get at least one recipe back. As a developer I want to be able recieve input and use that data to search for recipes.

Task 1: Learn more about web2py in order to be able to make a more complex website.
        Estimate five hours to learn more in depth information about web2py.

Task 2: Meet up and create the second layer of our site which will have a search bar to take in input.	Estimate five-six hours to create a basic site.

Task 3: Create a better looking interface by learning JavaScript,Bootstrap,CSS, and HTML.
Estimate six-seven hours to learn new languages.

Task 4: Learn about API's how they work and how to implement into Python and web2py.
Estimate three-four hours to learn new material.

Total for user story 2: twenty-two hours.

Team Roles:

Team Member Gilbert Aragon: Developer, Researcher

Team Member John Vincent Reyes: Developer , Product Owner, Researcher

Team Member Jonix Gabato-Telmo : Developer, Researcher

Team Member Carlos Penate: Developer, Scrum Master, Researcher

Team Member Angelo Flores: Developer, Researcher

Team Member Dianna Kwan: Developer, Researcher

Initial task assignment:

Team Member Gilbert Aragon: User Story two, Tasks 1,2, and 3.

Team Member John Vincent Reyes: User Story two, Tasks 1,2, and 4.

Team Member Jonix Gabato-Telmo: User Story two, Tasks 1,2, and 3.

Team Member Carlos Penate: User Story two, Tasks 1,2, and 4.

Team Member Angelo Flores: User Story two, Tasks 1,2, and 3.

Team Member Dianna Kwan: User Story two, Tasks 1,2, and 4.

Scrum Time: Every Thursday 12:30 p.m. at Science and Engineering Library.