  SPRINT REPORT – CMPS183- WEB APPLICATIONS

HEADING: Sprint Report Two, Ezrecipe, team Ezrecipe, 2/25/16

Actions to stop doing: To stop no trying to find different ways to solve the problems we had.

Actions to start doing: We needed to do more work dealing with the backend because most of our project dealt with retrieving info from the API.

Actions to keep doing: Watching educational “how to program” videos. Meeting up to discuss progress outside of scrum meetings. Continue to work as a team, we had meetings at least 3 times a week where three or more members got together and worked on the site as a team. Keep communication up through Facebook messenger.

Work completed/not completed: In sprint two we were able to achieve the goal of displaying the website link on the screen using python. Hosted on pythonanywhere. The link wasn't click-able so there was still work to be done. The aesthetics of the site had improved greatly from the previous version.

Work completion rate: So a total amount of story points used for developer story was 5 points, and the user story was 2 points for a total of 7points. 7/21= 0.33per day. Ideal work hours per day would be 3 hours a day.