  SPRINT REPORT – CMPS183- WEB APPLICATIONS

HEADING: Sprint Report Three, Ezrecipe, team Ezrecipe, 3/11/16

Actions to stop doing: To stop no trying to find different ways to solve the problems we had. Stop paying for the API.

Actions to start doing: We needed to do more work dealing with the backend because most of our project dealt with retrieving info from the API. Figure out ways to improve the API retrieval system.

Actions to keep doing: Watching educational “how to program” videos. Meeting up to discuss progress outside of scrum meetings. Continue to work as a team, we had meetings at least 3 times a week where three or more members got together and worked on the site as a team. Keep communication up through Facebook messenger.

Work completed/not completed: In sprint three we were able to achieve the goal of displaying images and recipe title and links using ajax which we learned from hw2. The aesthetics of the site had improved greatly from the previous version now including CSS files and a carousel. We couldn't get the pagination to work, nor the bookmark your favorite recipes.

Work completion rate: So a total amount of story points used for developer story was 6 points, and the user story was 1 points for a total of 7points. 7/21= 0.33per day. Ideal work hours per day would be 3 hours a day.