SPRINT REPORT – CMPS183- WEB APPLICATIONS

HEADING: Sprint Three Plan, Ezrecipe, team Ezrecipe, 2/21/16 completion date: 3/11/16

GOAL: As a user i want an appealing site thats easy to use, and that will give me the best recipes for the ingredients I have.

Task Listing:

User Story 3: As a user i want an appealing site thats easy to use, and that will give me the best recipes for the ingredients I have. As a developer I want to be able to filter the results to best recipes and make a visually pleasing GUI.

Task 1: Take what we have learned from the Homework assignments and try to apply to our own site.
        Estimate three hours.

Task 2: Meet up and create the final layer of our site using CSS, and bootstrap. To try and make as	pleasing and easy to interact with as possible.
Estimate three hours.

Task 3: Implement Ajax for the api calls, and use J query for the button presses so that when search is	pressed whole page doesn't refresh the results just appear.
Estimate two-three hours.

Task 4: Learn how to take in search input from user in HTML and use for query in searching when	making call to API.
Estimate two hours.

Task 5: Displaying results on the HTML page correctly with links to the recipe and images shown.
        Estimate one hour.

Task 6: Creating the User Profile that can store users own recipes.
Estimate one hour.

Task 7: Parsing and finding out how to use API in order to refine results.
Estimate one hour.

Total for user story 3: twenty-two hours.

Team Roles:

Team Member Gilbert Aragon: Developer, Researcher

Team Member John Vincent Reyes: Developer , Product Owner, Researcher

Team Member Jonix Gabato-Telmo : Developer, Researcher

Team Member Carlos Penate: Developer, Scrum Master, Researcher

Team Member Angelo Flores: Developer, Researcher

Team Member Dianna Kwan: Developer, Researcher

Initial task assignment:

Team Member Gilbert Aragon: User Story two, Tasks 1, 2, 5, and 6.

Team Member John Vincent Reyes: User Story two, Tasks 1, 2, 4, 5 and 7.

Team Member Jonix Gabato-Telmo: User Story two, Tasks 1,2, 5 and 6.

Team Member Carlos Penate: User Story two, Tasks 1, 3, 4, 5 and 7.

Team Member Angelo Flores: User Story two, Tasks 1, 2, 5 and 6.

Team Member Dianna Kwan: User Story two, Tasks 1, 2, 4, 5 and 7.

Scrum Time: Every Thursday 12:30 p.m. at Science and Engineering Library.