SPRINT REPORT – CMPS183- WEB APPLICATIONS

HEADING: Sprint One Plan, Ezrecipe, team Ezrecipe, 1/12/16 completion date: 2/04/16

GOAL: As a user I want to be able to navigate the website. As a developer I want to be able to create a fully navigate-able site.

Task Listing:

User Story 1: As a user I want to be able to navigate the website with ease so that I may find recipes to make.

Task 1: is to learn the basics of web2py in order to be able to make a simple website. Estimate three hours in order to learn the fundamentals of web2py.

Task 2: to meet up and create the basic first layer of our site. Estimate two hours to create a basic site.

Task 3: Set-up Git Hub for version control. Estimate half and hour to set-up.

Total for user story 1: Five and a half hours

Team Roles:

Team Member Gilbert Aragon: Developer, Researcher

Team Member John Vincent Reyes: Developer , Product Owner, Researcher

Team Member Jonix Gabato-Telmo : Developer, Researcher

Team Member Carlos Penate: Developer, Scrum Master, Researcher

Team Member Angelo Flores: Developer, Researcher

Team Member Dianna Kwan: Developer, Researcher

Initial task assignment:

Team Member Gilbert Aragon: User Story One, Tasks 1,2, and 3.

Team Member John Vincent Reyes: User Story One, Tasks 1,2, and 3.

Team Member Jonix Gabato-Telmo: User Story One, Tasks 1,2, and 3.

Team Member Carlos Penate: User Story One, Tasks 1,2, and 3.

Team Member Angelo Flores: User Story One, Tasks 1,2, and 3.

Team Member Dianna Kwan: User Story One, Tasks 1,2, and 3.

Scrum Time: Every Thursday 12:30 p.m. at Science and Engineering Library.